# MASTER ROADMAP REPLATE - FULL-STACK FEATURE PER-ROLE APPROACH

Tagline Resmi: Replate — Digital Food Redistribution Ecosystem Repository GitHub: https://github.com/Rizalll-rgb/replate.git | Pendekatan: Full-Stack Ownership Per Fitur/Role

| Tanggal | Role / Modul Utama | Fitur End-to-End (Full-Stack UI + API + Logic) | Penanggung Jawab (PJ) | Output & Deliverables System | Status Realisasi |
| --- | --- | --- | --- | --- | --- |
| 12-13 Aug | System Foundation & Design Tokens | • Arsitektur Database (10 Model, 13 Enum Prisma) • Setup Auth NextAuth v5 & RBAC 5 Role • Design System HSL, CSS Tokens, & Glassmorphism | Rizal & Daffa (Co-Lead) | Fondasi arsitektur full-stack, skema database, & auth berjalan | DONE (100%) |
| 14-15 Aug | ROLE PROVIDER (Food Provider / Restoran) | • Landing Page, Login, & Register Role Provider • Dashboard Provider Overview & My Listings • Form Add Surplus + Readiness Checklist • Surplus API (/api/surplus GET, POST) | Rizal (Full-Stack Lead) | Provider dapat login, mengelola dashboard, & mengupload makanan surplus | DONE (100%) |
| 16 Aug | ROLE CONSUMER (Anak Kos / Individu) | • Explore Food Grid & Filter Kategori/Suhu • FoodDetailModal & Claim Form • Claim API (/api/claims) + Deductions Stok • QR Code Generator Klaim & Halaman /my-claims | Daffa (Full-Stack Lead) | Consumer dapat mencari makanan, melakukan klaim, & menerima QR Code | DONE (100%) |
| 17 Aug | Ecosystem & Brand Refactor | • Rebrand nama projek ke Replate • Update constants.ts (Tagline: Digital Food Redistribution Ecosystem) • Perapihan basis kode & responsivitas UI | Rizal & Daffa (Co-Lead) | Rebranding Replate selesai & basis kode bersih | DONE (100%) |
| 18 Aug | ROLE RESCUE PARTNER (Kurir Penyelamat & Komunitas) | • Dashboard Partner & Opportunity Requests • Rescue Request API (/api/rescue) • State Machine: ACCEPTED -> PICKING_UP -> COMPLETED • Halaman Penyaluran & Dampak Komunitas | Rizal (Full-Stack Lead) | Partner dapat menerima tugas rescue & menyalurkan makanan | DONE (100%) |
| 19 Aug | ECOSYSTEM ENGINE (Smart Matching Engine) | • Engine Pencocokan Multi-Kriteria (Jarak, Urgensi, Kapasitas) • UI Breakdown Skor Match Score (%) • Auto-Notification Top Match ke Partner | Daffa (Full-Stack Lead) | Sistem rekomendasi otomatis pencocokan partner/consumer aktif | DONE (100%) |
| 20 Aug | ECOSYSTEM ENGINE (Map & Radius Baseline) | • Formula Haversine Distance Calculation • Integrasi Koordinat Lat/Lng pada User & Surplus DB • Filter Max Radius Jarak Penjemputan (km) | Daffa (Full-Stack Lead) | Kalkulasi jarak presisi & penyimpanan geolokasi aktif | DONE (100%) |
| 21 Aug (Hari Ini) | MODUL FOOD SAFETY & SURPLUS CRUD COMPLETION | • Inspeksi 5 Poin BPOM & SafetyVerificationModal.tsx • Workspace Halaman /rescue-partner/safety • API Dedicated POST/GET /api/safety/verify + Timestamp Audit • Endpoint PATCH (Edit) & DELETE (Hapus) pada /api/surplus + UI Modal • Pendaftaran Role YAYASAN / PANTI pada Form Register • Link Cara Kerja & FAQ di Sidebar.tsx + Sembunyikan Navbar Publik saat login | Rizal & Daffa (Full-Stack Collab) | Verifikasi kelayakan 5 Poin BPOM berjalan, Edit/Delete Surplus aktif, & Role Yayasan terdaftar | IN PROGRESS (Target Hari Ini) |
| 22 Aug (Besok) | MODUL TRACEABILITY & SEARCH REGION SURABAYA | • InteractiveMap.tsx (Visualisasi Marker Pin Provider, Consumer, Partner) • Search Bar Global di DashboardHeader.tsx • Filter Wilayah Surabaya (Pusat, Timur, Barat, Selatan, Utara) • Memoles Timeline Pelacakan Rantai Pasok /track/[id] • API /api/tracking/[id] dengan koordinat rute penjemputan | Daffa (Full-Stack Lead) | Peta visual interaktif aktif, Search Bar & Filter Daerah Surabaya berjalan, & Pelacakan ID terintegrasi | RE-ALIGNED TARGET |
| 23 Aug | ROLE YAYASAN, CHAT SYSTEM & DONATION WIDGET | • Form Klaim Yayasan: Opsi "Ambil Sendiri" (Self-Pickup) vs "Diantar Komunitas" (Rescue Partner) • Live Chat Modal (ChatModal.tsx) & API /api/chat antar Role • DonationWidget.tsx & API Donasi (Aktif semua Role, HIDDEN untuk Yayasan/Panti) | Rizal (Full-Stack Lead) | Live Chat antar role aktif, Donasi berjalan (non-Yayasan), & Yayasan dapat memilih alur penjemputan | RE-ALIGNED TARGET |
| 24 Aug | ROLE ADMIN & INTEGRASI 5 ROLE SYSTEM | • Admin Overview, Approvals Akun, Users Management, & Food Monitor • Sinkronisasi alur transaksi 5 Role (Provider, Consumer, Yayasan, Partner, Admin) • Auto-trigger Notifikasi Sistem & End-to-End Navigation Check | Rizal & Daffa (Co-Lead) | Seluruh alur bisnis 5 Role terhubung tanpa kendala | RE-ALIGNED TARGET |
| 25 Aug | E2E TESTING & BUG FIXING | • End-to-End User Journey Testing untuk 5 Role • Responsive Mobile & Tablet Layout Testing • Security Testing (RBAC Checks) & Fix Bug Prioritas | Rizal & Daffa (Co-Lead) | Sistem bebas bug kritis & responsif di semua layar perangkat | RE-ALIGNED TARGET |
| 26 Aug | FINAL POLISH, DEPLOYMENT & CODE FREEZE | • Final UI Polish & Demo Walkthrough Flow • Seeding Database Final & Production Build Test • Deployment Live Vercel / Production Server & Final Code Freeze 🚀 | Rizal & Daffa (Co-Lead) | Final Build Live & Siap untuk Demo / Competition Freeze | FINAL TARGET |

## STRATEGI EKSEKUSI FULL-STACK PER ROLE:

1. Kepemilikan Modul Utuh (End-to-End Ownership):    • Setiap penanggung jawab modul mengerjakan alur penuh dari tampilan antarmuka (UI Component), validasi form, API Endpoint, hingga penyimpanan database Prisma.  
2. Pembagian Role Utama:    • Rizal: Full-Stack Lead untuk Modul Provider, Rescue Partner & Food Safety, Yayasan, dan Admin Dashboard.    • Daffa: Full-Stack Lead untuk Modul Consumer, Smart Matching Engine, Map & Geo-Radius, dan Traceability Search.  
3. Fitur Lintas Role (Ecosystem Features):    • Live Chat, Donation Widget (Hidden untuk Yayasan), dan Filter Daerah Surabaya dikerjakan bersama saat integrasi.